# T-021-case-editor

Nidan · generated from docs/build-log/T-021-case-editor.md on 2026-10-28

# T-021 · Case editor

| Task | T-021, BUILD_PLAN Phase 2 |
| --- | --- |
| Status | ✅ Complete — 30 September 2026 |
| Branch | feat/t-021-case-editor |
| Estimated | 5 days |
| Specification | UX_SPEC §12 A-03 · DATA_MODEL §8.1 · API_CONTRACT §9 |
| Behaviour change | Form-based case editor at /admin/cases/{id}/versions/{v} for clinicians with live C-1...C-7 validation, save blocking on C-4 keyword overlaps, immutable published version handling, and concurrent edit protection. |

## 1 · Summary

Task T-021: Case editor provides the non-programmer interface for authoring and editing clinical case versions.

nidan/web/admin/cases/__init__.py             case editor package exports
nidan/web/admin/cases/routes.py               editor routes: view, save, validate, create
nidan/web/templates/admin/cases/editor.html   master editor container
nidan/web/templates/admin/cases/_section_*.html 8 section partials (patient, truth, trap, etc.)
nidan/web/templates/admin/cases/_validation.html live invariant validation sidebar
nidan/web/static/admin/case_editor.js         token counter & tag input interaction
tests/test_admin_case_editor.py                5 unit tests covering C-4, draft creation, OCC, audit log

## 2 · Definition of done

| # | Acceptance criterion | Met by |
| --- | --- | --- |
| 1 | Sectioned form: patient, truth, trap, history, clues, exams, investigations, persona | editor.html & _section_*.html |
| 2 | Editing a published version creates a new draft; published content immutable | save() route handler in cases/routes.py & create_draft() |
| 3 | Live validation of C-1...C-7 invariants; SAVE IS BLOCKED on C-4 with overlapping terms named | _validate_invariants() & _validation.html |
| 4 | Token counter on persona prompt (≈ len(text) // 4) | _section_persona.html & case_editor.js |
| 5 | Every save writes to audit_log with actor ID | db.audit.record(...) in save route |

## 3 · Key Features Built

### 3.1 C-4 Invariant Enforcement & One-Click Fixes

c4_collisions(content) checks if any anchor_keywords overlap contradictory_clues terms (including substring matches). When a collision exists:

The Save Draft button is disabled.

The validation sidebar highlights the exact colliding terms (e.g. anchor "heart" <-> clue[0] "heartburn").

Backend save route returns 400 Bad Request if a C-4 violation payload is posted.

### 3.2 Immutable Published Versions

When an admin edits a version whose status is published, clicking Save creates a new draft version (vN+1) via db.cases.create_draft(...) and records a case_version.draft_created audit event.

### 3.3 Concurrent Edit Protection (OCC)

Form submits include expected_updated_at. db.cases.update_draft(...) compares updated_at in the WHERE clause, preventing stale edits from overwriting concurrent changes with a 409 Concurrent Edit response.

## 4 · How to undo

Revert commit: git revert HEAD

Remove nidan/web/admin/cases/ and tests/test_admin_case_editor.py

## 5 · Verification

All quality and safety gates pass:

ruff check .                          # All checks passed!
pytest -m "not slow" -q               # 583 passed
python validate_detectors.py         # PASS: detector accuracy 94.4% >= 94%
pytest tests/test_case_invariants.py # 40 passed

## 6 · Fix — 28 October 2026: the form lost content on save

Branch fix/case-editor-form-content. Found while building T-022.

What was wrong. _parse_form_content rebuilt the whole content dict from

the form fields, so anything the form does not render was replaced or dropped on

the first save:

| Field | What happened |
| --- | --- |
| examination, investigations | set to {} — every finding and result gone, C-7 then failed |
| alternative_topics | saved as alternative_hypothesis_keywords, which the anchoring detector does not read |
| patient.intro | read and written as introductory_text |
| anchor_topic | offered as a dropdown of lexicon keys; stored cases use free text, which the detector quotes, so it was replaced by the first option |
| exam key flags, investigation reasonable / low_value | no control on the form, so lost |

The examination boxes also displayed the whole stored entry rather than its

finding text.

The fix. The form is merged over the stored content: each field is written

only when the form posted it, and everything else is kept. Investigations can be

promoted to key and demoted from it; other categories are preserved. A blank

finding or result removes the entry (blank means normal). anchor_topic is a

text box. The live-validation endpoint now loads the stored version too, so it

validates what would actually be saved.

The test. tests/test_admin_case_editor_form.py opens a copy of each seeded

case in the editor, submits the form as a browser would without touching

anything, and requires the stored content to be identical — then that editing

one field changes only that field. It failed on all five cases before the fix.

pytest -q                                   # 632 passed, Docker running
python validate_detectors.py                # PASS: 94.4% >= 94%
pytest tests/test_case_invariants.py -q     # 46 passed