# PHASE-1

Nidan · generated from docs/build-log/PHASE-1.md on 2026-09-21

# Phase 1 — Persistence and accounts

| Tasks | T-010 … T-018 (nine; there is no T-019) |
| --- | --- |
| Status | ✅ Complete — 11–13 September 2026 |
| Effort | 17 days estimated |
| Tests | 293 → 555 |
| Goal | "Nothing is lost, everyone is who they say they are." |

## 1 · What Phase 1 was for

Phase 0 made the prototype trustworthy to work on: a package, a test harness, CI,

a validation gate, containers, typed configuration, telemetry.

Phase 1 gave it a memory and an identity. At the start, a consultation lived in a

dictionary in one process and vanished on restart; there were no accounts, no

database, and no way to tell one learner from another. At the end there is a

21-migration schema, an enforced tenant boundary, an append-only event log, JWT

authentication, a free tier, a replayable assessment engine, and the pilot

inside the system rather than beside it.

| Task |  | Tests after |
| --- | --- | --- |
| T-010 | Schema and migrations | 330 |
| T-011 ⭐ | Seed content and openapi.yaml (sync point S-1) | 356 |
| T-012 | Repository layer and tenant scoping | 396 |
| T-013 ⭐ | Event-sourced session state | 433 |
| T-014 | Supabase Auth integration | 468 |
| T-015 | Anonymous trial sessions | 487 |
| T-016 ⭐ | Assessment from events | 502 |
| T-017 | Free-tier allowance and case selection | 540 |
| T-018 | Pilot data backfill | 555 |

## 2 · The defects Phase 1 found

Every one was found by a test or by CI, not by review.

| What | Found in | Why it mattered |
| --- | --- | --- |
| Four tables had RLS enabled with zero policies — which in PostgreSQL denies everything, not allows everything | T-013 | feedback_texts, subscriptions, user_progress and user_case_history were completely unreachable by the application. It would have surfaced as T-014's mystery, one table at a time, with no error explaining any of them. Migration 021, plus a schema-wide guard |
| `FLASK_SECRET_KEY` unset breaks sessions across workers | T-013, by CI | Raising the worker count turned "sessions don't survive a restart" into "sessions don't work". Each gunicorn worker signed cookies with its own random key. Production now refuses to start without one |
| `TRUNCATE … CASCADE` propagates outward | T-011 | It took the five seeded cases with it via cases.created_by. A fixture that says "these tables hold only test data" is a claim about the current schema, and it stops being true without telling you |
| `user_case_history` had no writer | T-017 | Created in T-010, populated by nothing, and no task assigned to it — making "a case the user has not completed" unanswerable |
| The threshold drift guard was grepping source | T-016 | It asserted bias.py still contained the string "concentration > 0.60". Now a value comparison |
| A validation-gate test had stopped degrading anything | T-016 | It broke rule A1 by replacing a string that no longer existed, and had no assertion that the target was present. It would have passed on an unmutated copy — a green build proving nothing |
| Sequence collisions starved a thread | T-013 | The retry was lockstep: every loser recomputed and retried immediately. Fixed with randomised backoff |

## 3 · What the phase taught

Probe every guard by breaking what it guards. Adopted in T-012 and used in

every task since. It has now caught three tests that could not fail, and — twice

— a probe that could not prove anything: T-017's mutation silently did nothing

because a quoted string did not match, and T-018's mutation worked while the

measurement (grep -c "^FAILED") missed 14 errors. The probe needs checking as

carefully as the thing it probes.

CI catches what one machine hides. Three times now — setuptools in T-004,

pip in T-011, FLASK_SECRET_KEY in T-013 — always the same shape: *the

developer's environment supplies something the specification never required.*

Since T-013 every task is run in a Linux container with a fresh dependency

resolution and no .env before pushing.

Two safety mechanisms can each be correct and still cancel each other.

T-014's JWKS cache had to refetch immediately on an unknown key (or a rotation

is a ten-minute outage) and throttle refetches (or junk keys are a

denial-of-service). The first throttle defeated the rotation handling it was

written to coexist with. Only a test exercising both together said so.

A stored number is meaningless without the version that produced it. T-016

made thresholds data; T-018 proved why. The pilot's anchoring score of 0.71 and

today's 0.00 for the same consultation are both in the database and both correct,

because each carries its engine version.

## 4 · The one that is worth defending in a viva

T-016 replayed the 16 pilot sessions through the shipped engine. **Fifteen

reproduce exactly.** One does not, and the reason is traceable to a commit:

Case 2 is the pulmonary embolism case. A learner asked *"did you catch a travel

bug on the flight?"* — and the pilot-era anchor keyword list contained

"travel bug", so the question that pointed at the correct diagnosis was

counted as evidence of anchoring. The keyword overlapped a contradictory clue,

which invariant C-4 forbids, and it was removed.

So the single divergence is the fix working: it is the one case in the published

pilot where a learner was marked down partly for asking the best question

available to them. Both numbers are now stored, each under its own engine

version, and a test fails if a sixteenth divergence appears **or if this one

silently heals** — because a match would most likely mean the fix had been

reverted.

## 5 · What Phase 1 deliberately did not do

No JSON consultation API. POST /v1/sessions exists; asking questions and

ordering investigations over JSON is T-030. A trial is started over /v1 and

continued in the prototype.

No admin console, no case editor, no clinical review — all Phase 2.

The server-rendered prototype still exists, unlimited and unauthenticated,

as a development surface. It is deleted at T-030, and the free-tier and

one-trial limits are enforced only on /v1 until then. That is a

surface-based exemption, not a role-based one, and it expires when the surface

does.

The pilot import is not run in production. Whether real participants' data

belongs there is a privacy decision, taken separately.

## 6 · The state entering Phase 2

The gate is T-023. Four tasks in a row have hit the same wall:

The five seeded cases are drafts, on purpose — DATA_MODEL §9.2 says

publishing them without review would make the publication gate a formality. The

gate refuses to publish without an approving clinical review. Case selection

filters on status = 'published'. So selection correctly finds nothing, and

no_cases_available is the honest answer until a clinician can approve a case.

BUILD_PLAN §2.1 said this before any of it was built:

T-023 unblocks your two clinician reviewers. Until it exists, only a

programmer can look at a case, and content authoring — which is on its own

critical path — cannot start in earnest.

Phase 2's goal is one sentence: *clinicians can review cases without reading

code.* It is 11 days, and BUILD_PLAN calls it the milestone that matters most.

One decision remains open: the Supabase region (SECURITY_SPEC S-4). It

blocks launch, not the next task — I said three times that it blocked T-014 and

T-015, and it did not.

*There is no Phase 0 summary. Phase 0's seven build logs were written as it

happened; a retrospective now would be reconstructed rather than observed, and

this document is only worth having because it was written the day the phase

closed.*