# T-013-event-sourced-session-state

Nidan · generated from docs/build-log/T-013-event-sourced-session-state.md on 2026-09-21

# T-013 · Event-sourced session state

| Task | T-013, BUILD_PLAN Phase 1 ⭐ |
| --- | --- |
| Status | ✅ Complete — 12 September 2026 |
| Branch | feat/event-sourced-sessions |
| Estimated | 3 days |
| Specification | ADR-0003 · DATA_MODEL §6.2, §8.2 |
| Behaviour change | The app now requires PostgreSQL, runs on 2 workers, and survives a restart mid-consultation |

## 1 · Summary

SESSION_STORE is gone. Every consultation is an append-only log in

session_events, and session state is replayed from it on every request.

domain/events.py            the 8 event types, payload validated on write
domain/session.py           replay(events) — a pure fold
domain/feedback_view.py     the feedback screen, recomputed rather than stored
infra/db/repositories/
  events.py                 append with a savepoint retry
  feedback.py               the prose — the only thing stored
api/routes.py               rewritten: replay, act, append, return
migration 021               the four RLS policies DATA_MODEL §10.1 left out
Dockerfile                  --workers 1 → 2

37 new tests. 433 pass, 98.9 % coverage on the domain.

The line this task existed to change, in the Dockerfile, had been waiting for it:

--workers 1 is NOT a performance choice. […] Raise this in T-013, not before.

## 2 · Definition of done

| # | Acceptance criterion | Met by |
| --- | --- | --- |
| 1 | SESSION_STORE deleted entirely | infra/session_store.py removed; no references remain |
| 2 | Every action appends an event before the response is returned | test_a_consultation_records_every_action_as_an_event — reads the table after each response |
| 3 | UNIQUE(session_id, seq) collision retried cleanly, never interleaved | tests/db/test_event_concurrency.py — 10 real threads |
| 4 | Killing the process mid-consultation loses nothing; resume works | test_a_consultation_survives_losing_the_process |
| 5 | App runs with 2 gunicorn workers with no session bleed | Verified against the running container — see §7 |

## 3 · What was built

### 3.1 The shape of a request now

replay the log  →  act  →  append what happened  →  return

Nothing is held between requests. The browser cookie carries three values — a

visitor id, the current session id, the current case id — and every one of them

is an identifier, not state.

### 3.2 replay is a fold, and re-derives nothing

def replay(events, *, case_id, started_at) -> Session

It returns exactly the shape create_session produces, so the detectors, the

feedback builder and the templates did not change. That was the promise

session.py made in T-001 when it said the signatures were kept stable so this

change would be contained.

The important discipline is what replay does not do. Topics come from

patient_reply.matched_topics, not from re-running extract_topics over the

questions. An early diagnosis comes from its own event, not from re-scanning

the text. DATA_MODEL §8.2 is explicit about why:

`matched_topics` on `patient_reply` rather than on `question` — deliberate.

It records what the system understood, evaluated at the time, under the

engine version then current. Recomputation compares against this to detect

drift.

Recomputing during replay would make every replay agree with today's code by

construction, and destroy the signal that recomputation exists to find.

### 3.3 The retry, and the trap underneath it

UNIQUE (session_id, seq) is the concurrency control. The trap is what a

collision does to the surrounding transaction: in PostgreSQL a unique violation

aborts the whole transaction, so every later statement fails with *"current

transaction is aborted"*. A try / except / retry written the obvious way turns

one collision into a dead scope — and looks perfectly correct in every

single-threaded test.

So the INSERT runs inside a SAVEPOINT. test_the_retry_needs_its_savepoint

is the single-threaded proof that the poisoning is real.

pg_advisory_xact_lock would remove the race entirely and was rejected:

BUILD_PLAN specifies the retry, and a lock adds a failure mode — one stuck

transaction blocking every append for that session — that a retry does not have.

### 3.4 What is stored, and what is not

Only the prose. Every number on the feedback page — flags, scores, verdicts,

both scorecards, the coverage grid — is recomputed from the log when the page is

rendered.

A stored score is a cache of a conclusion, and a cache can disagree with the log

it came from, silently, in the direction nobody checks. The model's words are

the one thing that genuinely cannot be recomputed, because replaying the same

events would produce different sentences. That split is ADR-0005 — *the model

writes prose and never marks* — turned into a storage decision.

test_the_feedback_page_stores_prose_and_recomputes_everything_else asserts

both halves, including that session_results is still empty.

### 3.5 Ownership, before accounts exist

T-013 lands before T-014 (auth), so there are no accounts to own a session. Every

consultation is created through the anonymous trial path that T-012 built —

which is not a workaround: PRD FR-2 makes the first case a trial anyone can

take without an account, and T-015 adds the step that claims it at signup.

The alternative — running the whole application as a ServiceActor with RLS

bypassed — would have built exactly the habit T-012 was written to prevent.

## 4 · Where we diverged from the specification

A backoff was added to the retry. BUILD_PLAN says "retried cleanly" and

nothing about waiting. Five immediate retries were not enough — see §5.

`CASE_SLUGS` moved into `domain/content/cases.py`. It lived in

scripts/generate_case_migration.py, and the application needed it at runtime

to resolve a consultation to its case_versions row. Moving rather than copying

was the point; the generator now imports it, migration 019 regenerates

byte-identical, and a test asserts the map matches the seeded rows.

`prototype_version_id` is a deliberate, temporary bypass. Migration 019

seeded all five cases as drafts, on purpose (DATA_MODEL §9.2: publishing them

without review would make the gate a formality). A sessions row needs a real

case_version_id, so one method may resolve an unpublished case — it returns an

id and nothing else, and requires a ServiceActor with a written reason. It is

deleted at T-023.

Five smoke tests became integration tests. They drove routes that now need a

database. Rather than put the whole smoke file behind a container, they moved to

tests/db/test_routes.py and got stronger; tests/test_smoke.py keeps the

routes that read no session state, and still runs in under a second with nothing

installed.

`FLASK_SECRET_KEY` became mandatory in production. Not in the task

description; it is a direct consequence of raising the worker count. See §6.

`pid` was added to the JSON log. Criterion 5 is about which worker served

what, and the log could not answer that question. It is a standard field for a

multi-worker deployment, and it is what made §7 verifiable rather than assumed.

## 5 · The RLS defect this task found

Writing the first feedback_texts row meant checking its policy. Four tables

had RLS enabled with zero policies:

feedback_texts      subscriptions      user_progress      user_case_history

In PostgreSQL that does not mean "unrestricted". It means deny everything to

any role that is not the owner or a superuser. Those four tables were not weakly

protected — they were entirely unreadable and unwritable by the application.

DATA_MODEL §10.1 enables RLS on eight tables and writes policies for four.

Why three tasks passed over it. T-010 tested the policies that exist. T-012

exercised sessions and profiles. The anonymous-trial path runs as a bypassing

role and would have worked regardless. T-013 is the first task to write one of

those tables — and had it not been checked here, the first authenticated write

would have been T-014's problem, surfacing one table at a time, each as a fresh

mystery, with no error message explaining any of them.

Fixed by migration 021, following §10.1's own two patterns. Guarded by a

property of the schema rather than a list of tables:

AssertionError: RLS is enabled with no policy on: user_progress
— these tables deny every query from the application, silently

Verified by dropping a policy and watching it fire.

## 6 · Three tests that passed for the wrong reason

Both were found by deliberately breaking what they guard — the same practice

T-012 adopted, and the second time it has paid.

The concurrency test starved a thread. Ten parallel appends, nine landed,

one exhausted its five attempts. The retry was not broken; it was lockstep.

Every loser of a collision recomputes max(seq) + 1 and retries immediately, so

the contenders stay synchronised and keep colliding as a group — the unluckiest

thread loses repeatedly through no growing improbability of its own.

Fixed with randomised backoff (randomised, not fixed: a fixed delay reschedules

every loser at the same instant and reproduces the lockstep) and a higher

ceiling. Then run eight times in a row to confirm it is not flaky, because a

concurrency test that passes once has told you almost nothing.

The savepoint test passed without running any SQL. It asserted

pytest.raises(Exception) around a deliberately colliding INSERT. It passed —

but the statement never executed: SQLAlchemy rejected the text before sending

it, so the transaction stayed healthy and the real assertion that followed

found nothing wrong.

pytest.raises(Exception) cannot tell "the thing I meant happened" from

"something else did". Now pytest.raises(IntegrityError).

The restart test passed off a developer's `.env`, and CI caught it — the

third instance, and the only one I did not find myself:

FAILED tests/db/test_routes.py::test_a_consultation_survives_losing_the_process
assert 400 == 200

The test builds a second application and hands it the first one's cookie. It set

FLASK_SECRET_KEY with monkeypatch.setenv — which does nothing, because

settings is a module-level singleton read at import. Locally the key came from

my .env, both applications shared it, and the test passed. On a runner with no

.env, each create_app fell back to os.urandom(24) and the second could not

read the first's cookie.

The test bug was hiding a real one. app.py has always had that fallback,

and gunicorn imports the application separately in each worker — so with the

--workers 2 this very task introduced, an unset FLASK_SECRET_KEY means every

worker signs session cookies with a different secret and rejects the others'.

The learner is thrown out of their consultation on roughly half their requests,

with nothing in the logs to explain it.

At --workers 1 that setting was merely inconvenient: sessions did not survive

a restart. **Raising the worker count is what turned it into a broken

application**, so the fix belongs to the task that raised it:

config.py now refuses to start a production environment without a key,

with a message that says why. Development and tests keep the random fallback.

create_app accepts SECRET_KEY in its config dict, so a test that builds

two applications can pin it explicitly rather than depend on an environment

variable it cannot actually set.

This is the third time CI has caught something that passed locally because of

one machine's state — after setuptools in T-004 and pip in T-011. The

pattern is identical every time: *the developer's environment supplies

something the specification never required.*

## 7 · Verification

pytest                          433 passed        (was 396)
pytest tests/db -q --no-cov     103 passed        (was 82)
ruff check .                    All checks passed
mypy nidan/domain --strict      Success: no issues found in 12 source files
lint-imports                    2 contracts kept, 0 broken
python validate_detectors.py    PASS: 94.4%
coverage (domain)               98.93%

Criterion 5, against the running container. Not a unit test — `docker

compose up --build`, 2 gunicorn workers, one consultation driven over HTTP:

requests served, by worker pid:
  pid 7: 11 requests   e.g. ['/pre_case/case_2', '/examine', '/examine', '/examine']
  pid 8:  3 requests   e.g. ['/examine', '/investigate', '/investigate']

distinct workers: 2

One consultation, two worker processes, and in the database afterwards:

8e627fd8  chest-pain-gerd                    completed  events= 8 max_seq= 8
9fb0a136  breathlessness-pulmonary-embolism  completed  events=11 max_seq=11

events == max_seq on both: dense sequences, no gaps, no duplicates. Blocker B1

is cleared.

New tests, by what they defend:

| File | Tests | Defends |
| --- | --- | --- |
| tests/db/test_routes.py | 14 | criteria 2, 4, 5 — the consultation end to end |
| tests/domain/test_replay.py | 16 | replay is pure and reproduces the session |
| tests/db/test_event_concurrency.py | 6 | criterion 3 — the retry, with real threads |

## 8 · What this changes for you

The app now needs PostgreSQL to run. docker compose up --build gives you

both. python -m nidan alone will refuse the first consultation with a message

naming the fix.

Restarting no longer loses anything. Stop the app mid-consultation, start it

again, carry on. That is now a test, not a hope.

Two workers. TECH_SPEC §9.1's deployment shape is real.

Adding a new kind of action is three steps: add the type to the enum

(a migration), add its payload shape to _SHAPES in domain/events.py, and

handle it in replay. The second step is what stops a typo'd payload key from

being accepted silently by a JSONB column and found months later by a replay

that cannot see the field it wants.

## 9 · Known debt left behind

**/chat appends the question and the reply together, after the model

answers.** Appending the question first would be more orthodox, but a failed

model call would then leave a question with no answer — the learner retypes and

the log holds it twice. question_count feeds premature closure (P1: q < q_min),

so an inflated count suppresses a flag the learner should have seen. Losing a

question nobody got an answer to is the cheaper mistake, and it is recorded here

as a decision rather than an accident.

The container cannot write `sessions/`. The research JSON export warns and

continues (Permission denied: 'sessions'). Pre-existing, not introduced here —

the export needs a writable mount or an object store. It does not affect the

event log, which is the source of truth.

`prototype_version_id` must be deleted at T-023, when the cases are

published and there is a real published version to point at.

`pre_case_data` lives in the signed cookie. participant_id and

year_of_study are pilot-research fields with no column, consumed only by the

JSON export. The profile owns year_of_training once accounts exist (T-014).

## 10 · How to undo it

alembic downgrade 020          # drops the four RLS policies
git revert <commit>

Reverting restores SESSION_STORE and with it blocker B1 — single worker, state

lost on restart. The event rows are harmless if left behind.

## 11 · Next

T-014 · Supabase Auth integration (2 days) — JWT verification against JWKS,

@require_auth, and the profile lifecycle. It unblocks T-015, where the

anonymous_id written by every consultation in this task finally gets claimed

into a real account, and the trial path stops being the only path.

T-016 (assessment from events) also unblocks: the golden-file test over the 16

pilot sessions now has a log to replay.