# T-014-supabase-auth-integration

Nidan · generated from docs/build-log/T-014-supabase-auth-integration.md on 2026-09-21

# T-014 · Supabase Auth integration

| Task | T-014, BUILD_PLAN Phase 1 |
| --- | --- |
| Status | ✅ Complete — 13 September 2026 |
| Branch | feat/supabase-auth |
| Estimated | 2 days |
| Specification | ADR-0002 · API_CONTRACT §2.2, §3 · SECURITY_SPEC L1 |
| Behaviour change | The /v1 JSON API exists, with two working endpoints. The prototype is unaffected |

## 1 · Summary

Nidan can now tell who someone is, without ever seeing a password.

infra/auth/jwks.py     Supabase's signing keys, cached 10 min, rotation handled
infra/auth/tokens.py   verification — signature AND aud AND iss
api/auth.py            @require_auth · @require_tier('pro')
api/v1.py              POST /v1/me · GET /v1/me

35 new tests. 468 pass.

This is also the first code that uses what T-012 built: repo_scope(AuthenticatedUser(...)) existed, fully tested, with no caller. Every authenticated request now opens a transaction as that user, so Row-Level Security decides what comes back in production and not only in tests.

## 2 · Definition of done

| # | Acceptance criterion | Met by |
| --- | --- | --- |
| 1 | JWT verified against JWKS, cached 10 min | infra/auth/jwks.py · test_the_keys_are_fetched_once_and_then_cached |
| 2 | @require_auth and @require_tier('pro') | api/auth.py · 5 tier tests |
| 3 | Expired token → 401 token_expired | test_an_expired_token_says_so_specifically |
| 4 | Profile created on POST /me, idempotent | test_creating_a_profile_is_idempotent |
| 5 | Backend never handles a password | No password is read anywhere; test_the_backend_never_sees_a_password |

## 3 · What was built

### 3.1 Verifying a signature is not verifying a token

The check that matters most is the one easiest to leave out.

A signature proves some Supabase project issued the token. Without aud and iss, a valid token from anyone else's project — a free account takes a minute to create — authenticates here as whatever sub it names. PyJWT checks aud only if you pass audience=, and iss only if you pass issuer=. The vulnerability is one missing keyword argument, and it leaves no trace: every legitimate token still works.

claims = jwt.decode(
    token, key=key,
    algorithms=list(ALLOWED_ALGORITHMS),   # asymmetric only
    audience=settings.SUPABASE_JWT_AUDIENCE,
    issuer=settings.jwt_issuer,
    options={"require": ["exp", "sub", "aud", "iss"], ...},
)

require matters as much as the values: a token that simply omits aud must fail as surely as one carrying the wrong value, or the check is bypassed by leaving the claim out.

`ALLOWED_ALGORITHMS` excludes HS256, and that is not tidiness. In the algorithm-confusion attack an attacker signs a token with HMAC using the public key as the secret, and a library that trusts the token's own alg header agrees. The token never decides how it is checked.

The JWKS URL and the expected issuer are both derived from `SUPABASE_URL` rather than configured separately. Two settings that must agree are two settings that can disagree, and that failure would be a project verifying tokens against another project's keys.

### 3.2 The 10-minute cache, and the trap inside it

API_CONTRACT §2.2 asks for a 10-minute TTL. A cache that refreshes only on expiry means a key rotation breaks every request until the TTL runs out — every user logged out at once, then fixed before anyone can investigate.

So an unknown kid forces an immediate refetch. That opens the opposite failure: a burst of tokens carrying bogus kids becomes a burst of requests to Supabase — a denial of service anyone can trigger from outside, against a dependency we do not control. Hence a floor on refetches.

The first version of that floor defeated the rotation handling it was meant to coexist with — see §5.

### 3.3 The tier comes from the profile, not the token

@require_tier('pro')

reads subscription_tier from profiles, not from a claim. A JWT is issued at sign-in and lives about an hour; a subscription can be cancelled, expire, or be upgraded well inside that window. Trusting the claim gives a cancelled subscriber an hour of paid access, and makes someone who has just paid wait for one — and the second complaint arrives within minutes of taking their money.

The cost is one indexed read, inside a transaction the request opens anyway. test_a_pro_user_is_allowed upgrades the subscription in the database without reissuing the token, which is exactly the case a claims-based check gets wrong.

### 3.4 Three different failures, three different answers

| Situation | Status | Code |
| --- | --- | --- |
| No token | 401 | unauthenticated |
| Expired | 401 | token_expired |
| Bad signature, wrong aud, wrong iss | 401 | unauthenticated |
| Authenticated, free tier, pro route | 403 | pro_required |
| Key server unreachable | 503 | `service_unavailable` |

The last row is a new error code, added to openapi.yaml in this commit. It matters: a 503 says we cannot check your credentials, where a 401 says your credentials are wrong. Answering 401 during a key-server outage would send every client into a refresh loop against the outage, turning a blip into a stampede.

The rejection message never says which check failed. "Wrong audience" tells someone probing exactly which field to change next.

### 3.5 POST /v1/me

Idempotent, because clients retry and Supabase replays webhooks. Most of it already existed: ProfileRepository.ensure() was written in T-012 with ON CONFLICT DO NOTHING, precisely so two concurrent first requests both succeed instead of the second hitting a primary-key violation.

201 on creation, 200 on a repeat. Both are success — the criterion is idempotency, not a fixed status — and the difference tells a client whether onboarding still needs showing.

The response is built field by field, never by dumping the row. A SELECT * reaching the client is how research_pid — the pseudonym that keeps published analyses unlinkable — ends up in a response beside an email, which DATA_MODEL §4.1 says must never happen. There is a test for its absence.

## 4 · Where we diverged from the specification

The Supabase region did not block this. I had said it would. Reading the spec properly, verification is computation over a token and a public key: none of it needs a project to exist. tests/fakes/auth.py mints tokens with a throwaway RSA key and serves the public half as a JWKS endpoint would. What still needs a real project is end-to-end signup — so the region blocks deployment, not this task. It should be settled before T-015, where a real account first has to exist.

`PATCH` and `DELETE /me` are still 501. Profile editing is routine; account deletion is not — DATA_MODEL §10.2 retains session results and the research pseudonym so published analyses stay reproducible, and the deletion screen must say so. That deserves its own task rather than a footnote in this one.

`anonymous_id` is accepted and refused with a 422. T-015 owns the 30-day claim window. Silently succeeding while claiming nothing would tell a learner their trial was saved when it was not.

A new error code, `service_unavailable`. Reasoned above; added to the frozen enum with a comment explaining why it is not a 401.

`admin` is not implemented. API_CONTRACT §2.2 lists it, but it needs a role claim and the admin console is Phase 2 (T-021+). Inventing a role scheme now would mean designing it without its first user.

## 5 · The rate limit that defeated the rotation fix

Written, and then caught by its own test within the hour.

The cache has two competing requirements. An unknown kid must trigger an immediate refetch, or a key rotation is a ten-minute outage. And refetches must be throttled, or junk kids become a denial of service against Supabase.

My first floor stamped a timer on every fetch, including successful ones. So:

verify(token)              → fetch #1, stamps the floor
… rotation happens …
verify(rotated token)      → unknown kid → throttled → 401

test_a_rotated_key_is_fetched_immediately_not_after_the_ttl failed on exactly that. The throttle had swallowed the rotation handling it was written to coexist with — a five-second outage rather than ten minutes, but for the same reason and by my own hand.

The fix is to throttle only refetches that failed to produce the requested key:

a rotated kid is fetched immediately, every time, because that fetch succeeds;

twenty-five junk kids cost one fetch and then nothing.

Both are now tested, in both directions. The general shape is worth keeping: two safety mechanisms can each be correct and still cancel each other, and only a test that exercises them together will say so.

## 6 · Other things the tests caught

A guard test caught undocumented configuration. test_every_declared_field_appears_in_env_example failed the moment SUPABASE_URL and SUPABASE_JWT_AUDIENCE were added — a T-006 guard doing precisely its job two tasks later.

The 501 test had become wrong rather than merely stale. T-011 asserted every operation declares 501, which was true when none worked. It now asserts an equivalence: implemented operations must not advertise 501, and stubs must. Implementation is read from the app's own routing table rather than a hand-kept list, so it cannot go stale the same way. Verified in both directions.

One of my own tests was written confusingly enough to be wrong — a {...} if False else {...} expression that tested one claim twice. Rewritten as two plain assertions.

Every security guard was probed by breaking it. Removing audience= fails 2 tests; adding HS256 to the allowed algorithms fails 1; both were checked rather than assumed.

## 7 · Verification

pytest                          468 passed        (was 433)
pytest tests/db -q --no-cov     121 passed        (was 103)
ruff check .                    All checks passed
mypy nidan/domain --strict      Success: no issues found in 12 source files
lint-imports                    2 contracts kept, 0 broken

| File | Tests | Defends |
| --- | --- | --- |
| tests/test_auth.py | 17 | verification, the cache, rotation — no Docker, no Supabase |
| tests/db/test_auth_routes.py | 18 | status codes, error codes, tier gating, RLS through a real request |

That first row is deliberate. tests/db skips without Docker, so the security-critical half of this task is checked on every run — including the runs where nobody notices the rest was skipped.

## 8 · What this changes for you

Nothing about running the prototype. Consultations are still anonymous trial sessions (PRD FR-2) and need no login. SUPABASE_URL may stay unset.

The `/v1` API now exists with POST /me and GET /me. Everything else still answers 501, which is what lets the frontend build against the contract.

To try it against a real project, set SUPABASE_URL in .env — the JWKS URL and issuer are derived from it. Confirm the project issues asymmetric (RS256/ES256) tokens with a JWKS endpoint; older Supabase projects sign HS256 with a shared secret, which this path deliberately refuses.

## 9 · Known debt left behind

No refresh-token handling, by design. API_CONTRACT §3.3 puts it client-side in the Supabase SDK; our API only ever validates. token_expired is the entire server-side contribution.

`admin` is unimplemented, as above.

The JWKS cache is per process. Each gunicorn worker keeps its own, so a rotation costs one fetch per worker. With two workers that is not worth shared state.

`PATCH`/`DELETE /me` and `/me/export` remain 501.

## 10 · How to undo it

git revert <commit>

No migration, no schema change. Unsetting SUPABASE_URL disables authentication without removing the code: the /v1 endpoints answer 503, and the prototype is unaffected.

## 11 · Next

T-015 · Anonymous trial sessions (1.5 days) — the task that joins the two halves. Every consultation since T-013 writes an anonymous_id; T-015 claims it into a real account at signup, within a 30-day window, and enforces one trial per browser. It depends on T-013 and T-014, and it is the point at which the Supabase region must be settled (SECURITY_SPEC S-4), because a real account has to live somewhere.

UX_SPEC already specifies the moment down to the copy: "Your case result will be saved to your new account."