# T-015-anonymous-trial-sessions

Nidan · generated from docs/build-log/T-015-anonymous-trial-sessions.md on 2026-09-21

# T-015 · Anonymous trial sessions

| Task | T-015, BUILD_PLAN Phase 1 |
| --- | --- |
| Status | ✅ Complete — 13 September 2026 |
| Branch | feat/anonymous-trials |
| Estimated | 1.5 days |
| Specification | PRD FR-2 · DATA_MODEL §6.1 |
| Behaviour change | POST /v1/trial/sessions exists; signing up claims the trial you took first |

## 1 · Summary

The join between the two halves. Since T-013 every consultation writes an

anonymous_id; since T-014 real accounts exist. T-015 is the moment a

stranger's work becomes theirs.

POST /v1/trial/sessions      → anonymous session + httpOnly cookie, one per browser
  … a complete case, including feedback …
POST /v1/me { anonymous_id } → creates the profile AND claims the session

api/trial.py                     the endpoint and the cookie
infra/db/repositories/trial.py   claiming — one UPDATE, for two good reasons
api/v1.py                        POST /me now claims
api/routes.py                    the prototype shares the same cookie

21 new tests. 487 pass.

## 2 · Definition of done

| # | Acceptance criterion | Met by |
| --- | --- | --- |
| 1 | POST /trial/sessions creates a session with anonymous_id, sets httpOnly cookie | test_starting_a_trial_creates_a_session_and_sets_an_httponly_cookie |
| 2 | One trial per browser; second attempt → 409 trial_already_used | test_a_second_trial_from_the_same_browser_is_refused |
| 3 | POST /me with anonymous_id claims it within 30 days; 422 after | test_a_trial_older_than_the_window_is_refused_with_its_own_code |
| 4 | owner_is_exclusive never violated | test_owner_is_exclusive_is_never_violated |

## 3 · What was built

### 3.1 The claim is one UPDATE, and both reasons matter

Two constraints from DATA_MODEL §6.1 do the real work, and **neither applies

to a trial session until the moment it is claimed** — which is what makes them

easy to miss.

owner_is_exclusive requires exactly one owner, so user_id must be set and

anonymous_id cleared in the same statement. Written as two updates the

row is briefly invalid and the CHECK fires. Criterion 4 exists because two

updates is the natural way to write it.

user_sequence_unique is a partial index — WHERE user_id IS NOT NULL —

so it does not constrain a trial session at all. It begins applying at the

instant of claiming. Every trial is created with sequence_index = 1, so

claiming one into an account that already has a session numbered 1 violates it.

The claim renumbers in the same statement, and per row: one identifier can

carry several sessions, and giving them all highest + 1 violates the index

just as surely as leaving them at 1.

WITH highest AS (SELECT COALESCE(max(sequence_index), 0) AS n
                 FROM sessions WHERE user_id = :uid),
     claimable AS (SELECT id, row_number() OVER (ORDER BY started_at) AS offset_in_batch
                   FROM sessions
                   WHERE anonymous_id = :aid AND user_id IS NULL
                     AND started_at > now() - make_interval(days => :days))
UPDATE sessions s
   SET user_id = :uid, anonymous_id = NULL,
       sequence_index = highest.n + claimable.offset_in_batch
  FROM claimable, highest WHERE s.id = claimable.id
RETURNING s.id

WHERE user_id IS NULL makes a double claim a no-op: two concurrent signups

with the same cookie is a race the second should lose quietly, not a 500.

### 3.2 Why claiming needs a ServiceActor

Neither existing scope can do it. The row is anonymous, so own_sessions

(user_id = auth.uid()) cannot see it as the new owner; and the trial scope

has no business writing a user_id. So claiming bypasses RLS — through the

mechanism T-012 built for exactly this, which demands a written reason and

makes every such bypass greppable.

TrialRepository refuses to be constructed with anything else.

### 3.3 Order of operations in POST /me

Validate the trial — before anything is written.

Create the profile.

Claim.

The order is not incidental. sessions.user_id references profiles(id), so

claiming first violates the foreign key. But validating after creating the

profile would leave a user half-signed-up holding a 422 they cannot act on — so

the window check happens first, and a refused claim changes nothing. There is a

test asserting no profile row exists after a trial_expired.

### 3.4 Three outcomes, not two

sessions_for deliberately returns sessions outside the window rather than

filtering them out, because "there is nothing here" and "there is something,

but it is too old" are different facts about the user's own work:

| Situation | Answer |
| --- | --- |
| Unknown or already-claimed identifier | Carry on. A stale cookie must not block a signup |
| Sessions exist, all older than 30 days | 422 trial_expired |
| Sessions exist, within the window | Claim them, return their ids |

trial_expired was already in the frozen error enum, unused. It means a client

can say "that trial has expired" rather than *"something was wrong with your

request"*.

The claimed ids come back in the response so the client can do what UX_SPEC

§6.1.5 requires: send the new user to that session's feedback page and **show

them what they saved**.

### 3.5 The cookie is a bearer credential

There is no auth.uid() on this path, so whoever holds the anonymous_id can

read that consultation. Its protection is that it is unguessable (uuid4, 122

bits) and unreadable by JavaScript — hence httpOnly, and Secure everywhere

but local http, where the browser would drop it silently and the trial would

appear broken for reasons no error explains.

It is cleared once claimed. Leaving it would tell the browser it is still

mid-trial, and the next POST /trial/sessions would answer 409 to somebody who

has already signed up.

## 4 · Where we diverged from the specification

**The one-trial limit is enforced on /v1/trial/sessions only, not on the

server-rendered prototype.** A decision taken deliberately with Vraj.

The rule protects revenue, not data: it is cookie-based, so clearing cookies

defeats it, which PRD FR-2.5 accepts by saying "per browser" rather than "per

person". The prototype is a development surface with a deletion date (T-030),

and enforcing it there would mean clearing cookies between every case while

authoring the five remaining ones — which BUILD_PLAN §11.1 calls the real

critical path — in exchange for protecting revenue that does not yet exist.

The limit lives in one method, TrialRepository.has_used_trial, so there is a

single definition of "has this browser used its trial" even though one surface

asks. test_the_prototype_is_not_limited records the decision as a test, so it

reads as a choice rather than an oversight.

`POST /me` reads the cookie as well as the body. The contract shows

anonymous_id in the body. Accepting the cookie too means the common case —

a browser that just took a trial — needs no client cooperation at all.

The Supabase region still did not block this, for the third task running.

Tokens come from the throwaway RSA authority built in T-014. The region blocks

launch, and it remains the one open decision in SECURITY_SPEC S-4.

## 5 · A guard that could not fail

All 19 tests passed on the first run, which is unusual enough to be worth

distrusting. So each was probed by breaking what it guards:

| Break | Tests that caught it |
| --- | --- |
| Same sequence_index for every claimed row | 1 |
| Forget to clear anonymous_id | 8 |
| Remove the claim-window filter from the UPDATE | 0 |

The third is the interesting one. Every window assertion went through

POST /me, which validates the window before calling the repository — so the

repository's own filter was dead as far as the tests were concerned. Deleting

it from the SQL broke nothing.

That filter is not redundant: it is the last line if a future caller reaches the

repository directly, which is exactly what TrialRepository exists to allow.

But an untested guard is indistinguishable from a missing one, and this is the

second time in three tasks that probing has found a test suite agreeing with

itself rather than with the code.

test_the_repository_refuses_an_expired_trial_on_its_own now covers it, and

re-running the same probe fails.

## 6 · What the existing tests caught

The restart test was carrying half the browser. Moving the visitor id out

of the Flask session cookie into anonymous_id broke

test_a_consultation_survives_losing_the_process, which copied only the

session cookie to the reborn client. Correctly: a browser that kept one and

lost the other would be a browser that had lost its trial. It now carries both.

T-014's "claiming is not available yet" test failed, as it should have —

that behaviour is what this task implements. Rewritten to assert the new

property: an unknown anonymous_id must not block a signup.

## 7 · Verification

pytest                          487 passed        (was 468)
pytest tests/db -q --no-cov     140 passed        (was 121)
ruff check .                    All checks passed
mypy nidan/domain --strict      Success: no issues found in 12 source files
lint-imports                    2 contracts kept, 0 broken

tests/db/test_trial.py — 19 tests covering all four criteria, the two

constraints directly, the double-claim race, and the guess-another-visitor's-id

case.

## 8 · What this changes for you

A visitor can now finish a whole case and keep it. That is PRD FR-2, the

largest avoidable drop-off in the funnel, closed.

The prototype is unchanged to use — still five cases, as often as you like.

It now shares the trial cookie, so a consultation taken there is claimable too.

Phase 1's identity work is complete. A learner can arrive, try a case, sign

up, and find their result in their history.

## 9 · Known debt left behind

Case selection is still the transitional path. POST /trial/sessions

resolves an unpublished case through prototype_version_id, exactly as

routes.py does, because the seeded cases are drafts pending clinical review

(T-023). T-017 owns real selection.

The trial returns an empty transcript. The full consultation API — posting

questions, ordering investigations over JSON — is T-030. Today a trial is

started over /v1 and continued in the prototype.

One trial per browser is per identifier. Clearing cookies earns another.

Accepted by PRD FR-2.5; the alternative is fingerprinting, which is a worse

trade than the free case it saves.

The claim window is enforced in two places — the API before creating the

profile, and the UPDATE itself. Deliberate defence in depth, now tested on both

sides.

## 10 · How to undo it

git revert <commit>

No migration and no schema change. Sessions already claimed stay claimed; they

are ordinary owned sessions.

## 11 · Next

T-016 · Assessment from events ⭐ (2 days) — assess(events, case, engine)

as a pure function, thresholds read from engine_versions rather than

constants, and the golden-file test replaying all 16 pilot sessions to assert

stored results match recomputed ones.

That test is the one that matters most in the repository: it is the pilot's

data-integrity check, which matched all 16 sessions exactly, turned into

something CI runs on every push.