# T-017-free-tier-allowance-and-case-selection

Nidan · generated from docs/build-log/T-017-free-tier-allowance-and-case-selection.md on 2026-09-21

# T-017 · Free-tier allowance and case selection

| Task | T-017, BUILD_PLAN Phase 1 |
| --- | --- |
| Status | ✅ Complete — 13 September 2026 |
| Branch | feat/allowance-and-selection |
| Estimated | 1.5 days |
| Specification | PRD FR-3, FR-10.1 · DATA_MODEL §11.1–11.2 |
| Behaviour change | POST /v1/sessions exists; free users are capped at 3 cases a month |

## 1 · Summary

The first task that makes Nidan a product rather than a demo: the gate between

free and paid, and the rule that the system — not the learner — picks the case.

domain/selection.py                  which case, and how much of the month is left
infra/db/repositories/selection.py   candidates · allowance count · case history
api/v1.py                            POST /v1/sessions · allowance on GET /me
config.py                            FREE_TIER_SESSIONS_PER_MONTH = 3

38 new tests. 540 pass.

## 2 · Definition of done

| # | Acceptance criterion | Met by |
| --- | --- | --- |
| 1 | Random published case the user has not completed; falls back to least-recent | choose_case + 6 selection tests |
| 2 | Allowance counts every session started this month incl. abandoned | test_abandoned_sessions_still_count |
| 3 | Limit reached → 403 monthly_limit_reached with resets_at | test_a_free_learner_is_blocked_at_the_limit_with_a_reset_date |
| 4 | Reserved case does not reroll on refresh | test_a_started_case_is_reserved_and_does_not_reroll |

## 3 · What was built

### 3.1 The learner does not choose

PRD FR-3 gives three reasons and the third is the commercial one:

free choice lets users avoid uncomfortable specialties, repeat familiar cases,

and — once answers circulate — pick the one they have been told about.

choose_case prefers a case with no history, at random. When every case has

been attempted it returns the least-recently seen, marked as a repeat

(FR-3.2) — and the marking is not decoration: a learner not told it is a repeat

will read their own memory of the answer as clinical reasoning.

The randomness is injected (rng=) so a test can pin it. It is the only thing

in the module that is not a pure function of its inputs, so it is the only thing

passed in.

### 3.2 user_case_history had no writer

The table was created in T-010 and nothing had ever populated it. BUILD_PLAN

assigns no task to do so, and criterion 1 — *"a case the user has not

completed"* — is unanswerable without it. T-017 adds record_attempt.

best_verdict is the part with a trap. "Best" needs a real ordering:

VERDICT_ORDER = ("other", "anchored", "partial", "correct")

Alphabetically 'anchored' precedes 'correct', so a GREATEST() in SQL or a

bare max() in Python records a learner's worst attempt as their best —

silently, and only for the learners who improved, which is the group least

likely to complain about it.

### 3.3 The month boundary is the learner's, not the server's

DATA_MODEL §11.2 suggests date_trunc('month', now() AT TIME ZONE :tz). That

returns a naive timestamp, and comparing it against a TIMESTAMPTZ column

shifts the boundary by the UTC offset.

For a learner in Asia/Kolkata, September begins at 18:30 UTC on 31 August.

Getting it wrong gives them five and a half hours of the wrong month's

allowance — wrong on exactly one day a month, which is the hardest kind of bug

to notice and the easiest to dismiss as a fluke.

So the boundary is computed as a real zone-aware datetime in

domain/selection.py, where it can be tested without a database, and passed to

the query as a parameter. A bad value in profiles.timezone falls back to UTC

rather than raising: nobody should be blocked from starting a case by a field

they may never have set.

### 3.4 Abandoning still spends it

SELECT count(*) FROM sessions WHERE started_at >= :since

No status filter. PRD FR-3's edge cases are explicit — otherwise a free user

could start, abandon and restart without limit, and the cap would mean nothing.

It is also the rule most likely to produce a support email, so the refusal says

so in the message: "Sessions you started and did not finish count too."

### 3.5 Blocked at the start, with a date

PRD FR-10's edge cases require the block at case start, never

mid-consultation. The refusal carries resets_at, limit and used in the

Error schema's existing details object — a block with no date is a dead end,

and a client cannot compute one.

Pro is unlimited, expressed as None rather than a large number so that no

client renders "999,997 remaining" and no comparison accidentally exhausts it.

### 3.6 Where the allowance may appear

PRD FR-10.2 and P2 together: on the dashboard, before starting, never

during a consultation. GET /me carries sessions_remaining_this_month; no

session payload does, and a test asserts their absence from the session body.

A visible counter during a case teaches the counter — the same argument that

keeps coverage and question counts off the consultation screen.

### 3.7 The reservation is the session row

Criterion 4 needs no new mechanism. The session pins a case_version_id when it

is created, so a refresh cannot roll a different case. A second POST /sessions

returns 409 `session_already_active` with the existing session's id, and the

client offers resume-or-abandon — FR-3's edge case wants that to be the client's

decision, not the server's.

## 4 · Where we diverged from the specification

The monthly limit is enforced on `/v1/sessions` only, not on the

server-rendered prototype — the same decision as T-015's trial limit, taken with

Vraj, for the same reason: the prototype is a local development surface with a

deletion date (T-030), and three cases a month would make authoring and demoing

impossible. It is a surface-based exemption rather than a role-based one, and it

expires when the surface does. After T-030 there is one rule and no bypass;

testing in production is done with Pro accounts, which exercise the code users

actually run.

The month boundary is computed in Python, not in SQL. §11.2's AT TIME ZONE

form is the naive-timestamp trap described in §3.3.

`record_attempt` has no production caller yet. Nothing concludes an

authenticated session: the prototype's /conclude runs in the anonymous trial

scope, and the JSON consultation API arrives with T-030. The method is written,

tested directly, and used by the selection tests to build history — but the

wiring point does not exist yet, and inventing one would have meant inventing an

endpoint.

## 5 · The drafts wall, for the third time

Selection filters status = 'published'. Every seeded case is a draft.

Migration 019 seeded all five that way on purpose — DATA_MODEL §9.2: publishing

them without review would make the publication gate a formality. They stay drafts

until a clinician approves them at T-023.

So against the current database, correct selection finds nothing. That is the

gate working, not a defect, and no_cases_available already existed in the error

enum for exactly this — FR-3's edge case asks for a friendly error and an admin

alert. test_no_published_cases_is_a_friendly_503_not_a_crash pins the

behaviour rather than treating it as an anomaly.

T-017's headline feature cannot be demonstrated end to end until T-023. The

tests publish their own fixture cases; the prototype keeps its transitional

resolver. This is the third task to hit the same wall, which is worth noting as a

pattern: the publication gate is doing real work, and the content path is the

constraint BUILD_PLAN §11.1 always said it was.

## 6 · Two probes, and one that proved nothing

Each new guard was checked by breaking what it guards:

| Break | Tests that caught it |
| --- | --- |
| Rank verdicts by string comparison | 1 |
| Compute the month boundary in UTC, ignoring the learner's zone | 2 |
| Offer any case, ignoring history | 0 → 4 |

The third reported zero failures, which would have meant the history filter was

untested. It was not: the probe's search string used single quotes where the

source has double, so the replacement silently did nothing and the "probe" ran

against unmodified code.

**A probe that changes nothing is indistinguishable from a test that catches

nothing.** The retry asserts the target string is present before replacing it,

and then four tests fail as they should. The same assertion has now earned its

place twice — test_fails_when_a_detector_is_degraded has carried it since

T-004, and T-016 found its sibling without one had been silently degrading

nothing for months.

## 7 · A test that deleted its own fixture

test_a_case_already_attempted_is_not_offered_while_others_remain truncated

between iterations to clear sessions, using the shared _DATA_TABLES list.

That list includes user_case_history — the history the test had just written,

and the entire subject of the test. It failed with the already-seen case being

offered, which looked exactly like a broken selection query.

Rewritten to use a Pro account (so three sessions do not exhaust the loop) and

to abandon rather than truncate. The shared list was the right instinct — it is

what T-013 learned — but it is a list of everything disposable, and this test

had made one of those tables precious.

## 8 · Verification

pytest                          540 passed        (was 502)
pytest tests/db -q --no-cov     165 passed        (was 149)
ruff check .                    All checks passed
mypy nidan/domain --strict      Success: no issues found in 15 source files
lint-imports                    2 contracts kept, 0 broken
python validate_detectors.py    PASS: 94.4%

| File | Tests | Defends |
| --- | --- | --- |
| tests/domain/test_selection.py | 22 | selection, month boundaries, verdict ranking — no database |
| tests/db/test_allowance.py | 16 | the four criteria through real requests, and FR-3.4's leak rule |

## 9 · What this changes for you

Nothing about the prototype. Still unlimited, still five cases.

`POST /v1/sessions` exists, and enforces the cap. Free is 3 a month, set by

FREE_TIER_SESSIONS_PER_MONTH — configured, not schema, because it is a pricing

decision and pricing changes faster than migrations should.

`GET /v1/me` now reports `sessions_remaining_this_month` — null for Pro.

## 10 · Known debt left behind

`ORDER BY random()` is fine at five cases and a sequential scan at ten

thousand. Correct now; revisit when the catalogue grows.

No admin alert on `no_cases_available`. FR-3's edge case asks for one;

alerting arrives with the operational work in Phase 4.

`record_attempt` is unwired, as above — T-030.

Retry-a-case for Pro users (FR-3 user story) is not implemented. Selection

always chooses; deliberate choice of a past case is a separate endpoint.

## 11 · How to undo it

git revert <commit>

No migration. user_case_history rows already written stay valid.

## 12 · Next

T-018 · Pilot data backfill, then T-019 and T-020 close Phase 1.

The larger point from §5 stands: T-023 is the gate that matters. Until the

clinical review workflow exists, no case can be published, selection has nothing

to select, and your two clinician reviewers cannot look at a case at all —

which BUILD_PLAN §2.1 already calls the gate that matters more than it looks.