# RENAME PLAN

Nidan · generated from docs/process/RENAME_PLAN.md on 2026-09-21

# Rename plan — VPSim → Nidan

Status: Phase A and Phase B both executed, 11 September 2026. The rename is complete.

D-8 was decided on 9 September 2026 (PRD §11). This is the plan for making it

real in one deliberate change rather than letting the new name leak in gradually

while the old one persists in half the repository.

## 1 · The scope, measured

Not estimated — counted.

| Where | Occurrences | Renaming it breaks something? |
| --- | --- | --- |
| Python package `vpsim/` | 37 files | Yes — every import, the console script, the coverage gate, the layering contract |
| pyproject.toml | 11 | Yes — package name, entry point, --cov target, import-linter root |
| docker-compose.yml | 10 | Yes — container names, Postgres user/db, DATABASE_URL |
| Dockerfile | 8 | Yes — COPY, the runtime user, the gunicorn target |
| .env.example | 10 | No — documentation of defaults |
| .github/workflows/ci.yml | 3 | Minor — image tag |
| CLAUDE.md | 4 | No |
| Markdown docs | 48 across 15 files — corrected; the original 259 was a case-insensitive count that swept in the package identifier | No |
| `.docx` files named `VPSim_*` | 25 | No — regenerated anyway |
| GitHub repository name | — | Yes for anyone who has cloned |

## 2 · The decision that shapes everything else

There are two different names here, and they do not have to change together.

| The product — what users see | VPSim → Nidan |
| --- | --- |
| The Python package — import vpsim | vpsim → nidan? Optional |

The package identifier is internal. No user ever sees it. Renaming it touches

37 files, the Docker user, the database name, the coverage configuration and the

layering contract — and every one of those is a chance to break a build for zero

user-visible benefit.

Recommendation: rename the product now, rename the package later — or never.

Precedent is on that side. Facebook's internal codebase kept thefacebook

references for years. What matters is that the product is consistently Nidan

everywhere a human reads it.

If the package is renamed, do it as its own task, on its own branch, verified by

the full CI suite — never bundled with a documentation change.

## 3 · Phase A — the product name — ✅ DONE (11 September 2026)

**Actual effort: under an hour. 36 replacements across 13 files, 26 .docx

regenerated.** Smaller than planned, because the 259 figure was wrong (§1).

Domains were deliberately not secured first, against the advice in A1. The

name was already public in a pushed commit by then, so delaying the rename no

longer reduced the squatting risk — it only delayed the work. **nidan.app is

still unbought.**

Two user-facing strings in the code were changed as well as the documentation,

because a configuration error and a start-up banner are read by humans:

* Nidan running on http://127.0.0.1:8000
Nidan cannot start — configuration is invalid:

All six CI checks passed after the change.

### A1 · Secure the domains before anything is public

nidan.app        the product
nidan.md         memorable, and reads as "MD"
nidan.health     optional, defensive

Do this first. The moment the name appears in a public repository, a public

PR title or a conversation outside the team, it is discoverable. Domains are

cheap; a name you cannot use is not.

Also check, in the same sitting:

Trademark — a search in your launch jurisdiction. I cannot do this

App Store — is there an app called Nidan already?

Social handles — @nidan or @nidanapp on the platforms you would use

### A2 · Documentation and user-facing text

259 occurrences, 22 files. Mechanical, but not a blind find-and-replace:

VPSim → Nidan — the product name in prose, titles, headers

vpsim/ → leave alone — that is the package path

vpsim.app:app, import vpsim → leave alone — those are code

VPSim_*.docx → regenerate as Nidan_*.docx

The build logs are a special case. **T-001 to T-007 describe work done under the

old name.** Rewriting them would make the record inaccurate — they would claim

to have built "Nidan" before Nidan existed. Add a one-line note at the top of

docs/build-log/README.md saying the product was renamed on 9 September 2026

and earlier logs use the working title, then leave their contents alone.

### A3 · Regenerate the 25 .docx files

docs/spec/md2docx.js takes the title as an argument, so this is a loop, not 25

manual edits.

### A4 · The GitHub repository

A-bias-aware-vp-simulator → nidan

GitHub redirects the old URL, so existing clones keep working. But anyone with a

clone should still run:

git remote set-url origin https://github.com/VrajPatel2611/nidan.git

Do this after the documentation change is merged, so the repository is

already internally consistent when its name changes.

## 4 · Phase B — the package — ✅ DONE (11 September 2026)

Actual effort: under an hour. Risk turned out low, because the test suite

made it verifiable: 293 tests, the layering contract, mypy strict and the

detector gate all had to agree before it could be called finished.

Done immediately after Phase A rather than "later, or never" as this document

originally recommended. The reason for the change of mind is in §4.1.

Only if you decide it matters. The order is load-bearing:

git mv vpsim nidan — preserves history, as in T-001

Rewrite imports across 37 files

pyproject.toml — name, [project.scripts], packages.find,

package-data, --cov=nidan.domain, importlinter.root_package

tests/test_layering.py and tests/test_no_network.py — both hard-code the

package path

Dockerfile — COPY, useradd, gunicorn nidan.app:app

docker-compose.yml — container names, Postgres user and database

python -m nidan, pip install -e ".[dev]", full CI green

### 4.1 · Why it was done now rather than never

The Python package rename has no deadline — renaming import nidan in 2030

would cost exactly what it cost today. But the database name does:

Changing `POSTGRES_DB` orphans existing local volumes. Anyone with a running

stack needs docker compose down -v, which deletes their local data.

Harmless on 11 September, because nothing uses the database yet. After T-010

creates the schema and T-018 imports the pilot sessions, it becomes a

dump-and-restore. After launch it is a production migration with downtime.

So the choice was: do it while it is free, or accept vpsim permanently.

What made it safe: 293 tests, an import-linter contract, mypy strict on the

domain layer, a Docker build in CI and a detector-accuracy gate. A mechanical

rename against that much verification is a low-risk change. It would not have

been in a codebase without them — which is Phase 0's return on investment,

collected.

### 4.2 · What actually changed

git mv vpsim nidan                34 files, renames detected by git
imports rewritten                 37 python files
pyproject.toml                    name, console script, --cov target,
                                  package-data, import-linter root_package
Dockerfile                        COPY, runtime user, gunicorn target
docker-compose.yml                container names, POSTGRES_USER,
                                  POSTGRES_DB, DATABASE_URL, dev password
docs                              TECH_SPEC, TEST_STRATEGY, BUILD_PLAN,
                                  COMMANDS, WINDOWS_SETUP, PROJECT_MAP,
                                  BRANCH_PROTECTION, .gitleaks.toml

Two things that needed a human, not a regex:

\bvpsim\b does not match vpsim_local_dev_only, because _ is a word

character. The dev database password kept the old name until it was caught by

reading the output rather than trusting the count.

Import ordering changed. nidan sorts before tests, where vpsim sorted

after, so ruff failed on block ordering until it was re-sorted.

### 4.3 · What anyone with a running stack must do

docker compose down -v          # the volume points at a database called vpsim
pip install -e ".[dev]"         # the editable install points at the old name
docker compose up --build

The -v is required. Without it Postgres keeps the old vpsim database and the

app connects to a database that does not exist.

## 5 · Order of operations

1. Secure nidan.app and nidan.md                     ← do this today
2. Trademark and App Store check
3. Phase A — docs, .docx, CLAUDE.md          one PR, low risk
4. Rename the GitHub repository              after (3) merges
5. Phase B — the package                     separate PR, or never

Steps 3 and 5 must not share a pull request. One is a documentation change that

cannot break the build; the other touches the import graph, the container and

the database. Reviewing them together means reviewing neither.

## 6 · What stays "VPSim" permanently

Worth stating so nobody "fixes" these later:

The research paper (report/main.tex) and its results — it was published

under that name. Changing it retrospectively misrepresents the record

The 16 pilot session files — data collected under the old name

Build logs T-001 to T-007 — see A2

Git history — commit messages are immutable and should stay that way

## 7 · Not yet decided

`nidan.health` — buy defensively or not?

Package rename — Phase B, yes or no?

Tagline. Nidan means diagnosis, which describes the subject rather than

the product. Something is needed alongside it — "practise how you think" is

the idea, not the wording

Wordmark — lowercase nidan sets cleanly: five letters, two syllables,

no ascender/descender collisions. Worth trying before committing to a logo