# T-012-repository-layer-and-tenant-scoping

Nidan · generated from docs/build-log/T-012-repository-layer-and-tenant-scoping.md on 2026-09-21

# T-012 · Repository layer and tenant scoping

| Task | T-012, BUILD_PLAN Phase 1 |
| --- | --- |
| Status | ✅ Complete — 12 September 2026 |
| Branch | feat/repository-layer |
| Estimated | 2 days |
| Specification | DATA_MODEL §10.1 · SECURITY_SPEC L3 · new ADR-0016 |
| Behaviour change | None visible. The application can now reach the database; no route uses it yet |

## 1 · Summary

The first code that queries the database, and the boundary that makes a

tenant-isolation bug structurally impossible rather than merely absent.

migration 020         two roles: nidan_app (RLS applies), nidan_service (bypasses)
infra/db/actor.py     three actor types — who is asking
infra/db/engine.py    the only connection pool, private to infra/db
infra/db/repositories/  the only place SQL is written
  base.py               repo_scope(actor): SET LOCAL ROLE + set_config
  anonymous.py          the one path where RLS is off — four methods

Every transaction now opens with two statements:

SET LOCAL ROLE nidan_app;
SELECT set_config('request.jwt.claim.sub', :user_id, true);

40 new tests. 396 pass, 99.6 % coverage on the domain.

## 2 · Definition of done

| # | Acceptance criterion | Met by |
| --- | --- | --- |
| 1 | Repository base requires an actor context; no query bypasses it | tests/test_db_access.py — four AST checks over the whole package |
| 2 | RLS policies applied and tested — a second user's rows are invisible | tests/db/test_repository_scope.py — 18 tests through the real pool |
| 3 | Anonymous-session path isolated and separately tested | nidan/infra/db/repositories/anonymous.py + tests/db/test_anonymous_scope.py |

## 3 · What was built

### 3.1 The problem this task actually solves

Migration 016 enabled Row-Level Security and wrote six policies. T-010 proved

they were written correctly, using a purpose-built non-superuser role called

rls_tester, with this comment:

Postgres exempts superusers and table owners from RLS, so running these

assertions as the migration user would pass while proving nothing at all.

That was right, and it left a hole the schema alone cannot close. **The

application also has to not be a superuser or the table owner** — and the

direct connection string Supabase issues authenticates as postgres, a

superuser, which is the obvious thing to paste into DATABASE_URL.

Had T-012 simply reused that connection, every policy would have been silently

inert. pg_policies would still list all six. Every T-010 test would still

pass. The first sign of trouble would have been one learner seeing another's

consultation.

### 3.2 Two roles, assumed per transaction (ADR-0016)

Migration 020 creates two NOLOGIN roles:

| Role | RLS | Used for |
| --- | --- | --- |
| nidan_app | applies | every authenticated request |
| nidan_service | bypassed | the anonymous-trial path, jobs, the case editor |

They are assumed per transaction, not per connection. That choice does three

things at once:

one connection pool serves both roles;

a superuser connection is demoted for the duration of the statement, so

the policies apply even when the credentials would otherwise be exempt;

no password is added to a migration, because a NOLOGIN role has none.

Grants are enumerated, not wholesale. The application gets SELECT on clinical

content and nothing more — a bug in a request handler cannot rewrite a reviewed

case even if it gets as far as issuing the UPDATE. There is a test for that.

### 3.3 SET LOCAL, and why the word matters

# WRONG — persists for the life of the connection, which is pooled
conn.execute(text(f"SET request.jwt.claim.sub = '{user_id}'"))

# RIGHT — transaction-scoped, and parameterised
conn.execute(
    text("SELECT set_config('request.jwt.claim.sub', :uid, true)"),
    {"uid": str(actor.user_id)})

Two separate failures are avoided there.

Plain `SET` outlives the transaction. It is transactional — a rollback

reverts it — but a commit makes it stick for the life of the connection, and

SQLAlchemy's pool reset is a ROLLBACK, which does not undo it. The connection

then carries the previous user's role and identity to whoever borrows it next.

An f-string there is SQL injection through the authentication path. That

value comes from a JWT: the one input an attacker most directly influences.

SET ROLE genuinely cannot take a bind parameter, so the role name is

interpolated — guarded by a frozenset of exactly two literals in actor.py,

which is why assume() refuses an unrecognised role rather than trusting the

caller.

### 3.4 Three actor types, not one with an optional field

AuthenticatedUser(user_id: UUID)   → nidan_app,     auth.uid() = user_id
AnonymousVisitor(anonymous_id: str) → nidan_service, auth.uid() = NULL
ServiceActor(reason: str)           → nidan_service, auth.uid() = NULL

An optional user_id invites if actor.user_id: at the call site and a

forgotten else. Three types make the anonymous path unreachable by accident,

because it does not type-check.

ServiceActor requires a written reason of at least eight characters. The

database never reads it. It exists so that every place the safety net is

switched off is greppable and explains itself, and so that the constructor is

not one anybody reaches for casually.

### 3.5 The anonymous path — DATA_MODEL §10.1's exception

A trial visitor has no auth.uid(), so own_sessions (user_id = auth.uid())

evaluates NULL and denies the visitor their own session. The spec accepts that

and names the compensating control:

served through a service-role connection with an explicit anonymous_id

filter in the query, and that code path is short, isolated, and separately

tested.

All three words are implemented rather than asserted:

short — four methods, none of which writes its own WHERE. The filter

lives in _scoped(), so omitting it means writing a query that does not

compile. A test additionally asserts that every SQL literal in the file

mentions anonymous_id.

isolated — anonymous_scope yields sessions and read-only cases and

nothing else. repo_scope refuses an AnonymousVisitor, because if the

general repositories were reachable from the trial path, the correctness of

that filter would become a property of every query anyone writes from now on

rather than of one file.

separately tested — tests/db/test_anonymous_scope.py, nine tests.

### 3.6 Criterion 1 made structural

"No query bypasses it" is not "queries should use the repository". A convention

is something you can follow, which means it is something you can forget. So it

is checked the way test_layering.py checks ADR-0009 — by reading the source:

create_engine appears in exactly one module.

Nothing outside nidan.infra.db imports it (also an import-linter contract,

so CI enforces it too).

SQL literals appear only in repositories/.

Every SQL literal in anonymous.py filters anonymous_id.

## 4 · Where we diverged from the specification

**BUILD_PLAN cites TECH_SPEC §4.1, which is the assessment engine's

assess() interface — not data access.** There is no written data-access spec;

§4.1 is about EngineVersion and thresholds. The design decisions were

therefore new, and are recorded in ADR-0016 rather than left implicit in the

code.

No SQLAlchemy `Table` objects were added to `models.py`. That module

reserved the right for T-012 to add them and diff them against a migrated

database. The repositories turned out to use textual SQL, which settles it the

other way: those objects would be read by nothing and would exist only to be

compared — a second copy of the schema, the exact outcome models.py was

written to avoid.

The drift check still exists, in the form the code actually takes.

test_every_repository_query_still_matches_the_schema executes every public

repository method against a real migrated database, so a renamed or dropped

column fails the build rather than the first request that touches it. That

tests the SQL that ships, which a metadata diff would not have.

models.py now records the reversal and why.

## 5 · The test that passed for the wrong reason

The most important test in this task was written backwards first, and finding

out took a deliberate attempt to break it.

The original read: *user A creates a session, the pool hands the same physical

connection to user B, assert B cannot see it.* It passed. Then it was run

against a deliberately broken assume() using plain SET and

set_config(..., false) — the exact bug it existed to catch.

It still passed.

The reason is real and worth keeping: assume() runs at the *start of every

scope*, so it overwrites the stale role and claim before any query sees them.

The leak is genuinely there — the connection sits in the pool carrying the last

user's identity — but nothing inside a scope can observe it.

That is far too thin a thread to hang tenant isolation on. It holds only while

no code ever touches a pooled connection outside a scope, and it fails

silently, in production, under load, the first time one does.

So the test was rewritten to assert the durable property instead: **a

connection returns to the pool carrying no identity.**

with repo_scope(AuthenticatedUser(alice)) as db:
    raw_in_scope = id(db.conn.connection.dbapi_connection)
    db.sessions.create(cv)

with get_engine().connect() as conn:          # same physical connection
    role  = conn.execute(sa.text("SELECT current_user")).scalar()
    claim = conn.execute(sa.text(
        "SELECT current_setting('request.jwt.claim.sub', true)")).scalar()

assert raw_in_scope == id(conn.connection.dbapi_connection)
assert role != "nidan_app"
assert not claim

Re-run against the broken version, this one fails, naming the problem:

AssertionError: SET ROLE outlived the transaction: the next borrower of
this connection inherits the previous request's role

The weaker end-to-end version was kept alongside it, labelled as weaker, because

it is the sentence the acceptance criterion is written in and it is worth being

able to point at.

**The general lesson, which is the same one T-011 recorded in a different

costume:** a test that cannot fail is indistinguishable from a test that passes.

Every guard in this task was therefore probed by breaking the thing it guards:

| Guard broken | Tests that caught it |
| --- | --- |
| SET LOCAL ROLE removed entirely | 8 |
| SET LOCAL → SET | 1 (after the rewrite; 0 before) |
| anonymous_id filter removed | 3 |
| A module opening its own connection | 3 |

## 6 · Other problems hit

The fixture teardown truncated too few tables. TRUNCATE ... sessions

failed with *"cannot truncate a table referenced in a foreign key constraint —

llm_calls references sessions"*. All 13 assertions had passed; only the

cleanup broke. Fixed by reusing the existing _DATA_TABLES list rather than

maintaining a second one — a second list is how the T-010 bug happened, and it

would have drifted the same way.

Deliberately still without CASCADE, for the reason T-011 recorded: cascade

propagates outward, to every table holding a foreign key into the listed

ones, and cases.created_by references profiles.

`consent_recorded_together`. Writing a profile with consent_research=True

violated a CHECK constraint requiring consent_version and consent_at. The

fix was not to add consent_at to the caller's allow-list but to stamp it in

the repository: it records when the user actually agreed, and a caller that can

choose it can backdate it. ensure() now also refuses consent without a

version — consent to an unnamed document is not consent.

`professional_role: "student"` is not a valid enum label. It is

medical_student. Caught by the drift test on its first run, which is exactly

the job that test exists to do.

Two `assert` statements in shipping code. python -O strips them, and both

carried real guarantees — one was the type guard keeping a non-visitor actor

away from queries whose only tenant filter is the value it returns. Replaced

with explicit raises.

## 7 · Verification

pytest                          396 passed        (was 356)
pytest tests/db -q --no-cov      81 passed        (was 54)
ruff check .                    All checks passed
mypy nidan/domain --strict      Success: no issues found in 10 source files
lint-imports                    2 contracts kept, 0 broken
coverage (domain)               99.63%

New tests, by what they defend:

| File | Tests | Defends |
| --- | --- | --- |
| tests/db/test_repository_scope.py | 18 | criterion 2 — the policies deny the application |
| tests/db/test_anonymous_scope.py | 9 | criterion 3 — the path RLS cannot protect |
| tests/test_db_access.py | 4 | criterion 1 — structurally, over the whole package |
| tests/test_db_actor.py | 9 | the actor guards, with no Docker needed |

That last file exists because tests/db/ skips when Docker is unavailable —

a normal state on a laptop and a possible one in CI. Without it, the actor

guards would be untested on exactly the runs where nobody noticed.

## 8 · What this changes for you

Nothing about running the app changes; no route uses the database yet.

What changes is how database code must now be written:

from nidan.infra.db.repositories import repo_scope, AuthenticatedUser

with repo_scope(AuthenticatedUser(user_id)) as db:
    case    = db.cases.by_slug("chest-pain-gerd")
    session = db.sessions.create(case["id"], confidence_pre=3)

Three rules follow, and all three are enforced rather than requested:

Never open a connection outside `infra/db`. tests/test_db_access.py

and an import-linter contract both fail the build.

Never write SQL outside `repositories/`. Same test.

Do not add a `WHERE user_id = ...` to a scoped query. The policy does it.

Adding it by hand makes the test that checks the policy fires vacuous — it

would pass whether or not RLS was working.

docs/process/COMMANDS.md §6a is new and covers the database commands,

including why a psql prompt is useless for checking isolation.

## 9 · Known debt left behind

Session creation has a benign race. sequence_index is max + 1, so two

genuinely concurrent starts collide. The partial unique index turns that into a

failed INSERT rather than two sessions numbered 4 — correct, but not graceful.

T-013 owns the retry, along with the identical problem on session_events.seq.

Migration 020 grants role membership to `CURRENT_USER`, so a local

docker compose stack works unconfigured. A production deployment should grant

it to the application's own login user instead. Noted in the ADR's consequences.

The anonymous path is protected by application code alone. ADR-0016

records the rejected alternative — extending RLS to cover anonymous sessions via

a second session variable — as worth revisiting at T-015, when a trial's shape

is actually defined.

Repository reads return row mappings, not domain objects. Deliberate: T-013

makes the session an event-sourced aggregate and owns that type. Inventing one

here would mean building it twice.

## 10 · How to undo it

alembic downgrade 019          # drops both roles
git revert <commit>

The migration's downgrade uses DROP OWNED BY before DROP ROLE, because

DROP ROLE refuses while any privilege anywhere still references it and the

error names the database rather than the grant.

## 11 · Next

T-013 · Event-sourced session state ⭐ (3 days) — deletes SESSION_STORE

entirely, appends an event before every response, and makes killing the process

mid-consultation lose nothing. It depends on this task and is the one that makes

ADR-0003 real.

T-014 (Supabase Auth) and T-015 (anonymous trials) also unblock from here. T-015

is where the anonymous_id filter written in this task first carries real

traffic.