# T-020-admin-shell

Nidan · generated from docs/build-log/T-020-admin-shell.md on 2026-10-28

# T-020 · Admin shell and auth

| Task | T-020, BUILD_PLAN Phase 2 |
| --- | --- |
| Status | ✅ Complete — 21 September 2026 |
| Branch | feat/admin-shell |
| Estimated | 1 day |
| Specification | UX_SPEC §12 · ADR-0006 · API_CONTRACT §2.7 |
| Behaviour change | Desktop-only Jinja + HTMX admin console shell created at /admin/* with strict 404 access control and append-only audit logging. |

## 1 · Summary

Phase 2 begins with T-020: Admin shell and auth, establishing the desktop-only Jinja + HTMX administrative interface and enforcing strict 404 security rules.

migrations/versions/022_platform_role.py   platform_role enum & profiles table column
nidan/infra/db/repositories/audit.py       AuditRepository for append-only audit_log
nidan/infra/db/repositories/profiles.py    ProfileRepository selects platform_role
nidan/api/auth.py                           @require_admin and @require_reviewer decorators
nidan/web/admin/routes.py                  Flask Blueprint for /admin shell
nidan/web/templates/admin/                  Jinja + HTMX administrative layout templates
tests/test_admin_auth.py                    Comprehensive 404 access control & audit tests

12 new unit tests. 567 pass across the full test suite.

## 2 · Definition of done

| # | Acceptance criterion | Met by |
| --- | --- | --- |
| 1 | Jinja + HTMX shell, admin-only, desktop-only | nidan/web/admin/routes.py & nidan/web/templates/admin/ |
| 2 | Every admin action writes to audit_log | AuditRepository in nidan/infra/db/repositories/audit.py & /admin/audit-action route |
| 3 | Access rule: /admin/* yields 404 for unauthenticated visitors and non-admins | @require_admin in nidan/api/auth.py & tests/test_admin_auth.py |
| 4 | Pending counts shown as plain numbers in brackets, no red badges | base.html sidebar template (Review (3)) |

## 3 · What was built

### 3.1 The 404 Access Rule

In accordance with API_CONTRACT §2.7 and UX_SPEC §12.1:

/admin/*  →  session valid?  ──no──►  404
          →  role = 'admin'? ──no──►  404
          →  serve

A non-admin or unauthenticated visitor MUST receive 404 (Not Found), never 403 or 401. A 403 or 401 response confirms the existence of the administrative console; a 404 provides zero information.

### 3.2 Platform Role Schema & Authorization Decorators

Migration 022 (022_platform_role.py) creates the platform_role enum ('user', 'reviewer', 'admin') and adds the platform_role column to the profiles table.

The auth decorators @require_admin and @require_reviewer evaluate the user's platform role directly from their profile row inside a repository scope.

### 3.3 Audit Repository

AuditRepository in nidan/infra/db/repositories/audit.py records administrative actions into the append-only audit_log table. The actor ID is retrieved directly from the repository scope.

### 3.4 Jinja + HTMX Desktop Shell

nidan/web/templates/admin/base.html provides the responsive desktop layout featuring:

Top Navigation: Nidan Admin branding, top section tabs, user account status

Contextual Sidebar: Context-specific sub-navigation with plain number counters in brackets, avoiding red badge fatigue

Dark-themed modern styling aligned with Nidan design system guidelines

## 4 · How to undo

Revert commit git revert HEAD

Alembic downgrade: alembic downgrade 021

## 5 · Verification

All 6 quality and safety gates pass cleanly:

pytest                               # 567 passed
ruff check . --fix                   # 0 issues remaining
mypy nidan/domain --strict          # Success: no issues found in 15 source files
lint-imports                         # Contracts: 2 kept, 0 broken
python validate_detectors.py         # PASS: detector accuracy 94.4% >= 94%