# T-018-pilot-data-backfill

Nidan · generated from docs/build-log/T-018-pilot-data-backfill.md on 2026-09-21

# T-018 · Pilot data backfill

| Task | T-018, BUILD_PLAN Phase 1 |
| --- | --- |
| Status | ✅ Complete — 13 September 2026 |
| Branch | feat/pilot-backfill |
| Estimated | 1 day |
| Specification | DATA_MODEL §9.3 |
| Behaviour change | None to the app. A run-once script imports the pilot |

## 1 · Summary

The pilot lived in 16 JSON files beside the code. It now lives in the schema.

sessions/*.json  →  8 profiles      (email NULL, research_pid = P01…P08)
                 →  16 sessions     (completed, sequence from the pilot)
                 →  417 events      (synthesised, marked "backfilled")
                 →  16 results      (verbatim, under engine pilot-2026-07)
                 →  16 feedback rows · 16 case-history rows

15 new tests. 555 pass. Also a labelling pass across README.md and

PROJECT_MAP.md, requested alongside this task.

## 2 · Definition of done

| # | Acceptance criterion | Met by |
| --- | --- | --- |
| 1 | 16 sessions imported with 8 profiles keyed on research_pid | test_sixteen_sessions_and_eight_participants_are_imported |
| 2 | Synthesised events carry provenance: "backfilled" | test_every_synthesised_event_is_marked_backfilled |
| 3 | Results match the original JSON exactly | test_every_result_matches_the_original_json |
| 4 | Idempotent — re-running creates no duplicates | test_running_it_twice_changes_nothing |

## 3 · What was built

### 3.1 The point of the whole exercise

Today's engine does not reproduce one of the sixteen. T-016 found it and traced

it: P07's case 2 is the pulmonary embolism case, the learner asked about a

"travel bug on the flight", and the pilot-era anchor keyword list contained

"travel bug" — so the question that pointed at the correct diagnosis was

counted as evidence of anchoring. The keyword was removed under invariant C-4.

After this import, both numbers are in the database and both are correct:

P07  pilot-2026-07   anchoring = 0.710  detected = true
     (engine 1.0.0)  anchoring = 0.000  detected = false

Each is attached to the engine version that produced it. DATA_MODEL §6.4 said

engine_versions would make exactly this *"a query rather than a forensic

exercise"*; this is the task where that stops being a claim about a table and

becomes a row you can select.

Results are inserted verbatim, never recomputed. Recomputing would overwrite

the published record with today's numbers and destroy the evidence — including

the one case in the pilot where a learner was marked down for asking the best

question available to them. The pilot-2026-07 row carries a notes field

explaining precisely why it differs, so the reason travels with the data rather

than living in a build log.

### 3.2 Idempotency is a consequence, not a mechanism

Every id is uuid5 of the source data — stable_id("profile", "P01"),

stable_id("session", filename) — from a fixed namespace constant. A second run

computes the same ids and upserts the same rows.

That also makes a failed half-run safe: re-running addresses the same rows

rather than creating a second copy. session_events is the exception, since the

append-only trigger refuses UPDATE and DELETE — so the events step is

skip-if-present rather than an upsert.

### 3.3 Provenance, and a contract that had to widen

DATA_MODEL §9.3 requires "provenance": "backfilled" in every synthesised

payload. T-013's validator refused it, because unknown keys are rejected —

which is the unknown-key rule working exactly as designed, and directly in the

way of the spec.

provenance is now an allowed optional key on every event type. The alternative

was letting the backfill skip validation, and a script that bypasses the

validator is a script that can write malformed events into an append-only table.

The marker earns its place immediately. Against the local stack after the

import:

events by provenance:
   backfilled     417
   (live)          19

Those 19 are from the gunicorn verification in T-013. The warning in §9.3 —

*backfilled timestamps are synthetic and must be excluded from any timing

analysis* — is only actionable because the two are distinguishable, and zero

unmarked events belong to a backfilled session.

### 3.4 It does not run as the application

The first run failed:

permission denied for table engine_versions

Migration 020 grants the application role SELECT on clinical and engine content

and nothing more, deliberately. The obvious fix — widen the grant — would also

widen it for nidan_service, which is the role the anonymous-trial path

runs as. That is far too high a price for a run-once import.

So the backfill connects as the migrating user, like alembic does. It is an

operator task, not a request, and it writes two things the application must

never write: engine_versions, and auth.users.

That second one is worth flagging. profiles.id references auth.users, which

Supabase owns in production. The pilot participants have no account and

never will — no email, no credentials, nobody can sign in as them — so the auth

row is a placeholder that exists only to satisfy the foreign key. It is written

in one clearly-marked function, which is the line to replace with Supabase's

admin API if this is ever run against a live project.

### 3.5 Small mappings, each of which fails loudly if missed

| JSON | Column |  |
| --- | --- | --- |
| year_of_study: "year_3" | year_of_training SMALLINT CHECK 1–10 | parse the digit |
| confidence_pre: "3" | confidence_pre SMALLINT | string → int |
| participant_id: "P01" | research_pid TEXT UNIQUE | direct |

## 4 · Where we diverged from the specification

The scorecards are the pilot's `clinical_eval` blocks, not §8.6's shape.

Rebuilding them would be recomputation, and criterion 3 says the results match

the original JSON exactly.

`bias_detail` has no `counters` and no `rule_fired`. Both were added in

T-016, so these sixteen rows are the only ones in the table without them. A

reader that assumes §8.5's current shape will break on exactly the oldest data —

worth knowing before writing that reader, and recorded here rather than

discovered later.

The import is not run in production by default. Whether real participants'

data belongs in the production database is a privacy decision, not an

engineering one. Run locally and in staging; decide separately, closer to launch.

Agreed with Vraj.

The drafts wall did not block this, for the first time in four tasks.

sessions.case_version_id has no published requirement, so backfilled sessions

point at the seeded draft versions perfectly well.

## 5 · The labelling pass

Requested alongside this task: make it obvious which parts of the repository are

product and which are research.

Rather than moving or deleting anything, README.md and PROJECT_MAP.md now

open with the same three-way split — product · research · process — and

state the fact that settles the question:

The deployed artefact is the container image, and it contains only nidan/.

The Dockerfile copies pyproject.toml, README.md and nidan/, and nothing

else. The separation already existed at the boundary that decides what runs.

Deleting the research from the repository was considered and rejected for three

reasons: sessions/*.json is a test input read on every push by

test_golden_assessment.py, so removing it would delete the test that protects

the published claim; deleting a folder does not remove it from git history, and

rewriting history would break every clone and every PR reference; and for a

final-year project the repository is part of what is submitted, where the paper

and the pilot data are evidence rather than clutter.

Seven stale references were fixed while in there. The README credited

Gemini 2.5 Flash and told readers to get a Gemini API key — the model changed

to Llama 3.3 70B via Groq in Phase 0 (ADR-0011). Its "Project Structure"

section still described the pre-T-001 layout (app.py, bias_detector.py at

the root), none of which has existed for sixteen tasks.

## 6 · A probe that appeared to prove nothing, one level up

Three probes, each breaking something the tests guard:

| Break | Result |
| --- | --- |
| Drop the provenance marker | 1 failure |
| Store a wrong score instead of the published one | 2 failures |
| Non-deterministic ids (breaks idempotency) | "0 failures" |

The third looked like an untested guard. It was not: the probe produced **14

errors**, not failures — a UNIQUE violation on research_pid raised inside

the fixture, and pytest reports fixture failures as ERROR. My

grep -c "^FAILED" counted zero.

T-017 recorded a probe whose mutation silently did nothing. This one's

mutation worked perfectly and the measurement was wrong. Same lesson, one

level up: the probe has to be checked as carefully as the thing it probes.

## 7 · Verification

pytest                          555 passed        (was 540)
pytest tests/db -q --no-cov     180 passed        (was 165)
ruff check .                    All checks passed
mypy nidan/domain --strict      Success
lint-imports                    2 contracts kept, 0 broken

And run for real against the local stack:

Imported the pilot:
  profiles   16      sessions   16      events    417
  results    16      feedback   16      history    16

participants : 8
sessions     : 16 backfilled + 2 from the T-013 gunicorn run
verdicts     : {'correct': 12, 'anchored': 3, 'other': 1}

The verdict distribution matches the pilot exactly.

## 8 · What this changes for you

Your pilot is now queryable. Eight participants, sixteen consultations,

their events, results, feedback and case history — in the same schema the

product uses.

Phase 2 gets real data. The admin console, history and progress screens are

built against sixteen genuine consultations rather than fixtures. Fixture data

agrees with whatever you built; real data argues back.

Nothing about running the app changes. The script is run-once and separate.

## 9 · Known debt left behind

The synthesised log is block-ordered. The JSON preserved questions,

examinations and investigations as separate blocks but not their interleaving,

so the order is plausible rather than true, and the timestamps are one second

apart. Hence the provenance marker and the warning attached to it.

Sixteen rows lack `counters` and `rule_fired`, as above.

`auth.users` placeholder rows would need Supabase's admin API to run against

a live project.

Per-question topic attribution is unrecoverable — the aggregate is all the

pilot format kept, so every topic is attached to the first reply.

## 10 · How to undo it

DELETE FROM profiles WHERE research_pid LIKE 'P0%';   -- cascades to sessions,
                                                      -- events, results, feedback
DELETE FROM engine_versions WHERE version = 'pilot-2026-07';

ON DELETE CASCADE from profiles removes everything the import created. The

JSON files are untouched and remain the source of truth.

## 11 · Next

Phase 1 is nearly closed. Then Phase 2 — and BUILD_PLAN calls it *"the

milestone that matters most"*:

Goal: clinicians can review cases without reading code.

T-023 is the gate. Until the clinical review workflow exists, no case can be

published, selection has nothing to select, your two clinician reviewers cannot

look at a case at all, and content authoring — which §11.1 rates the real

critical path — cannot start in earnest. Four tasks have now hit that wall.